# Ashfork-Bainbridge Steel Dam Comprehensive Evaluation Prepared for: U.S. Department of Agriculture Forest Service Services

# Introduction

This project aims to evaluate the structural health of the Ashfork-Bainbridge Steel Dam in order to classify the current hazard failure potential of the Dam. To ensure the accuracy of this project, the potential failure modes will be analyzed from hydraulic, geotechnical, and structural aspects.

The scope of services has been divided into 6 tasks listed below.

Task 1- Study Old Reports

Task 2- Site Visit

Task 3- Evaluation Methods

Task 4- Technical Evaluation

Task 5- Reevaluation Of Hazard Potential

Task 6- Report Findings

# Task 1- Study Old Reports

The Ashfork-Bainbridge Steel Dam must be evaluated in-person to determine its current condition. Prior to the dam evaluation, the design team will review previously collected data. The client, The National Forest Service, has provided several documents that may provide insight to known issues of the steel dam. These documents include original design drawings, maintenance records, emergency action plans, and engineering studies. Once the design team has become familiar with the known issues of the dam, they will produce a comprehensive checklist to be used while visiting the dam site. The checklist will include all tasks to be completed during the site visit and a copy of the structural drawings so that annotations can be added.

Deliverable: Checklist to be used during site visit

# Task 2 - Site Visit

After document review, the design team will make a checklist of tasks to be completed during the dam inspection. The dam site will then be visited. Edwin Monin, P.E. and representative of the client, will accompany the design team to Ashfork-Bainbridge Steel Dam. During this time, all existing concerns previously noted will be located and confirmed. Should any issue appear that has not previously been addressed, the issue will be documented with pictures and a detailed description. Additionally, major rust locations and reservoir water levels will be documented and recorded. If possible, the design team will check for signs of scour and seepage. Finally, appropriate notes will be taken as to create a detailed as-built sketch to be used to accurately model the dam in SAP2000.

Deliverables: Completed checklist, necessary pictures, notes which include rust location, scour and seepage.

# Task 3 – Evaluation Methods

The design team will research code provided by Arizona Dam Safety and U.S Army Corps of Engineering to decide the most appropriate method to evaluate the dam. The evaluation guidelines will provide the design team with a proper methodology for evaluating the dam.

Deliverable: Evaluation guidelines

# Task 4 – Technical Evaluation

The dam will be evaluated in three major areas.

4.1 Hydraulic Analysis

Three scenarios will be included in the hydraulics analysis: overtopping, 100-year flood, and normal loading. This analysis will provide the current loading capacity of the steel dam.

4.2 Geotechnical and Seismic Analysis

The geotechnical evaluation will check the bearing capacity of the dam on the soil. The allowable soil bearing capacity will be calculated. If no geotechnical information can be found in older reports, then the design team will contact geotechnical firms to see if there are any available boring reports in the area. Additionally, a seismic analysis will be performed based on evaluation guidelines.

4.3 Material Evaluations and Structural Analysis

The rusted steel and broken parts of the dam must be considered for structural failure. Thus, actual material strength will be estimated for the steel members used to support the dam, and structure capacity will be reevaluated. A 3-D model will be created in SAP2000. The model will show overall dam deflection as well as individual member maximum loads during overtopping of the dam.

Deliverables: SAP 2000 Structural Model, maximum load of water on dam, earthquake analysis, and allowable soil bearing capacity

# Task 5 – Reevaluation of Hazard Potential

Based on the models made in the last task, all potential failure modes will be considered. The failure modes will be ranked by their likelihood of occurrence. The hazard potential will be reevaluated. Currently, the dam is considered to be low hazard.

Deliverables: Potential failure modes list, and hazard potential rating

# Task 6 – Report Findings

A final report will be prepared for the client, which will include the design team’s recommendations for the steel dam. The recommendations will contain an evaluation of the suggested hazard classification, and potential failure modes. Additionally, failure mode consequences and cost estimates for repair/restoration of most eminent failure will be incorporated in the report. Lastly, the 3-D model and software calculation results will be included in the final report. All findings will be typed, printed, and bound for the client. A PowerPoint presentation will also be prepared to summarize the data.

Deliverable: Final report, PowerPoint presentation