## Slide 1: South Commuter Low Impact Development (LID) Detention Basin
Sydney Graves, Gabrial Harju, Jessica Hillman
CENE 476
December 6th, 2024
Notes: END AT 15 SEC MAX

## Slide 2: Project Introduction
Project Purpose
  The City of Flagstaff has increased the imperious stormwater runoff taxes and is offering tax reduction for stormwater infrastructure that attenuates a 100 year + design storm.
  The NAU South Commuter parking lot has been identified as a major contributor to impervious runoff into Sinclair Wash. Fixing this will help NAU meet its sustainability goals.
  Reduce runoff tax contributions and for NAU.
Clients
  Erin Trejo, NAU Facilities Services
  Dr. Adam Bringhurst

## Slide 3
Figure 1: Project Vicinity Map

## Slide 4
Figure 2: Project Site Map

## Slide 5: Task 1: DATA COLLECTION FROM SUBCONTRACTORS
Earthwise Solutions will subcontract out:
  The Topographical Features Survey
  Runoff Water Sampling for Lab Analysis
  Analysis of Soil Matrices for Infiltration Abilities
Figure 5: Collected Sample from Subcontractor [Bringhurst]
Notes: Task 6: LID Design
Task 5: Ecologic and Environmental Considerations
The little arrows denote that the task is informing another task later

## Slide 6: Task 2: SITE INVESTIGATION
Investigation and analysis of:
  Existing Channel Conditions
  Existing Culverts
  Existing Utilities
  Impervious Areas
  Outlet into Sinclair Wash
Figure 6: Existing Channel near Pine Knoll Dr. [Hillman]
Notes: Confirmation of existing features and dimensions for use in hydrologic and hydraulic modeling

## Slide 7: Task 3: Hydrological Analysis Task 4: hydraulic analysis
3.0 Hydrological Analysis
  3.1: Watershed Delineation
  3.2: Determination of Site Runoff Coefficients
  3.3: Calculation of Peak Design Flow
4.0: Hydraulic Analysis
  Modeling of Existing Conditions
Figure 7: HECHMS [2]
Figure 8: HECRAS [3]

## Slide 8: Task 5: ecological and environmental consideration
  5.1: Selection of Appropriate Vegetation
  5.2 :Selection of Soils
Figure 10: Example LID Basin Cross Section [5]
Figure 9: Example LID in COF [4]
Notes: Task 1: Subcontractor Data Collection

## Slide 9: Task 6: LID Basin design
6.1: Development of Alternative Solutions
6.2: Selection of Preferred Alternative
6.3: Design of Preferred Alternative
Alternatives
Decision Matrix
Recommended Solution

## Slide 10: Task 7: Maintenance and monitoring plan Task 8: development of construction plan set
Task 7: Maintenance and Monitoring Plan
Task 8: Development of Construction Plan Set
Figure 11: LID Sediment Removal Maintenance [4]

## Slide 11: Task 9: Cost estimation and quantities Task 10: project impacts
Task 9: Cost Estimation and Quantities
Task 10: Project Impacts
  Environmental
  Economic
  Social

## Slide 12: Task 11: Deliverables Task 12: project management
Task 11: Deliverables
  30, 60, 90, 100%
Task 12: Project Management
  Schedule Management
  Resource Management

## Slide 13: Exclusions
Exclude:
  Development of a Stormwater Management Plan
  Development of Environmental Impact Assessment

## Slide 14
14
Notes: Start Date: January 13, 2025
End Date: May 6, 2025
Duration: 114 Days

## Slide 15
Table 4-1: Staffing Table

## Slide 16
Table 5-1: Cost Estimate of Engineering Services

## Slide 17: references
Figure References
Proposal References

## Slide 18: Questions And CommeNts?