March 11, 2008

Jim Clark

Navy Research Lab

This is our weekly status report for the week of Monday, March 3, 2008 to Sunday, March 9, 2008 for the capstone project.  This week we continued with implementation.

Meeting Summary

- Tuesday, March 4, 2008 – 1:00 PM to 1:30

Met with Dr. Palmer.  Discussed prototype progress.

Progress Report

- Merged architecture with UI and camera capture functions.

- Fixed TWAIN wrapper so that colors are outputted correctly.

New Tasks

- Continue working on GUI in cooperation with Jim.

- Continue researching image recognition algorithms.