March 3, 2008

Jim Clark

Navy Research Lab

This is our weekly status report for the week of Monday, February 25, 2008 to Sunday, March 2, 2008 for the capstone project.  This week was spent writing a prototype alignment system.

Meeting Summary

- Tuesday, February 26, 2008 – 11:00 AM 11:30 AM

Weekly Meeting with Jim Clark – Showed video feed from camera.  Discussed mounting camera on telescope.

- Tuesday, February 26, 2008 – 1:00 PM to 1:30

Met with Dr. Palmer.  Discussed prototype progress.

Progress Report

- Have simple algorithm to find bounding points for circle and locate the bounds for the circle.

- Finished JNI wrapper of TWAIN libraries to access camera.

- Began work on GUI.

Problem Report

- Our algorithm for locating center of image of circle is not very advanced.

New Tasks

- Research more advanced image techniques.

- Finish GUI

INDIVIDUAL TASKS

David was responsible for creating the main framework for the code and the circle finding algorithm.  Matt wrote the JNI wrapper for the camera.  Eric worked on the GUI.