April 15, 2008

Jim Clark

Navy Research Lab

This is our weekly status report for the week of Tuesday, April 8, 2008 to Tuesday, April 15, 2008 for the capstone project.  This week we continued with implementation and prepared the capstone poster.

Meeting Summary

- Tuesday, April 8, 2008 – 1:00 PM to 1:30

Met with Dr. Palmer.  Discussed prototype progress.

- Tuesday, April 8, 2008 – 11:00 AM to 12:30 AM

Met with Jim Clark.  Showed him progress on image recognition techniques and UI.

- Saturday, April 8, 2008 – 2:00 PM to 6:30 PM

Worked in Lab. Collected large amount of sample images.

Progress Report

- Added history and excel exporting to UI.

- Resolved all TWAIN issues and created an installer that includes all the dependencies for it.

- Experimented with the current imaging techniques to try and find the best.

- Draft of the poster was finished.

New Tasks

- Drill out plate scale measurement device to get rough error on our measurements.

- Finish UI, add image saving, plan UI Testing.

- Add zooming to UI panel.

- Experiment with all imaging techniques to get most repeatable and reliable, something that will get close to the same center whether an LED is in focus or out of focus.

INDIVIDUAL TASKS

Matt worked on the TWAIN driver and wrote the installer for it.  Eric added history saving to the UI and created the poster draft.  David created a tool to help compare image techniques and experimented on trying to get a combination that works the best.