April 29, 2008

Jim Clark

Navy Research Lab

This is our weekly status report for the week of Tuesday, April 22, 2008 to Tuesday, April 29, 2008 for the capstone project.  This week we did more work on image analysis techniques and the Graphical User Interface

Meeting Summary

- Tuesday, April 15, 2008 – 1:00 PM to 1:30

Met with Dr. Palmer.  Discussed prototype progress.

- Tuesday, April 15, 2008 – 11:00 AM to 12:30 AM

Met with Jim Clark.  Discussed our performance at capstone. Showed him current alignment techniques. Camera settings feature was discussed

- Sunday, April 27th 3:00 PM to 12:00 PM

Group Meeting. David worked on LED location, Matt worked on crosshair location, Eric worked on UI tester in UI and website updates.

Progress Report

- Updated LED location: implemented 3rd technique

- Developed a crosshair finder

- Created simulation for UI testing

- Added camera settings window to UI

- Updated website

New Tasks

- Tweak UI based on UI test

- Plan NOFS Presentation/Print Posters for JIM

- Keep working on image processing

INDIVIDUAL TASKS

Eric worked on settings window and UI test harness, David worked on LED location, Matt worked on Crosshair location