April 8, 2008

Jim Clark

Navy Research Lab

This is our weekly status report for the week of Tuesday, April 1, 2008 to Tuesday, April 8, 2008 for the capstone project.  This week we continued with implementation, and presented for the capstone class.

Meeting Summary

- Tuesday, April 1, 2008 – 1:00 PM to 1:30

Met with Dr. Palmer.  Discussed prototype progress.

- Thursday, April 1, 2008 – 11:00 AM to 12:00 AM

Met with Jim Clark.  Decided on final goals and what approach to take for centering and accuracy.

Progress Report

- Implemented weighted pixel average image centering.

New Tasks

- Implement prototype 3 full rewrite except for the twain part.  GUI should be finished by next week.  GUI should also include new features such as plate scale entering mode and mirror alignment.

- Get motor control format from EE team.

- Fix continuing TWAIN problems.

INDIVIDUAL TASKS

All team members worked on the presentation.  Matt worked on the TWAIN driver and brought his PC to the optics lab.  Eric added mirror selection to the prototype.  David implemented the weighted pixel average technique.