MEMORANDUM

Pic Portal Team Weekly Report

Date: 10 February 2008

Team members: Shaun Netherby, Karan Shah, Ryan Bohner

Tasks accomplished last week:

- Introductory Presentation

- Completed RUP documentation: SRS, Vision and Glossary

- Peer Evaluations for documentation

- Peer Evaluations for presentation

- Tomcat POC complete – Ryan

Current Concerns:

- Converting PPM to JPEG

- How to break up code

- Secure Web Services

Tasks Scheduled to be accomplished this week:

- PPM conversion to JPEG proof of concept – Shaun

- One function broken apart – Karan – either:

  - Color -> Raw Images selection

  - or Edit -> Brightness and Contrast

- SAD rough draft complete

- Look into flow of control