MEMORANDUM

Team Pic Portal Weekly Report

Date: 1 March 2008

Team members: Shaun Netherby, Karan Shah, Ryan Bohner

Tasks accomplished last week:

- Moved code onto server

- Discovered byte serialization of Planar Images very effective for passing over network

- Figured out exactly what goes on server and stays on client

  - Mirror image state on Web Service

- SVN figured out

- Figured out how to expand memory allowance for Java on Tomcat

Current Concerns:

- Compressing images in memory

- Remote file browsing – authentication?

- Closing Web Service sessions on server

- Multiple concurrent sessions – how does it work?

Tasks Scheduled to be accomplished this week:

- Remote file browser - Ryan

- How to close Web Service sessions – Karan

- Implementing server-client communications (server mirroring state) - Shaun