|  |  |  |
| --- | --- | --- |
| **Egg men final smx2** | **Weekly Team Task and Status**  **Meeting Report** | **Report#:**  **10** |

|  |  |
| --- | --- |
| Team: Egg Men Industries | **Meeting Date: April 7, 2011** |
| **Project Title: SCREEN3** | |
| **Team members present:**  Cyle Chad Ryan | **On-time:**  Cyle Chad Ryan |

### Progress of Team Meetings

1. last meeting(s): 03/31/2011, 2:00pm – 4:00pm, bldg 69

04/03/2011, 6:00pm – 9:00pm, library

04/05/2011, 3:40pm – 4:30pm, bldg 69

1. next meeting(s): 04/07/2011, 2:00pm – 4:00pm, bldg. 69
2. Communication Problems? None

### Last week’s Tasks: Status

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:** Website Forms (Flow Diagram) | **Task Initiation:**  02/08/2011 | **Orig. Due Date:**  02/15/2011 | **Status:** COMPLETED |
| **Description:**  Main web pages created (Home, About, Contacts, Graph, Archive, Admin) with full connectivity established along with all basic form completed. | | | |
| **Responsible for Task:**   * Ryan (100%) Create the websites with all parts. General form of final website | | | |
| **Outcome(s) and Progress:**   * Website layout complete, with user privileges incorporated. * SCREEN3 input form incorporated into the site | | | |
| **Evaluation:**  Website flow is completely finished. Graphing and a new authentication scheme must be incorporated. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:** Form Submit/Input (Advanced) | **Task Initiation:**  03/30/2011 | **Orig. Due Date:**  04/07/2011 | **Status:** COMPLETED |
| **Description:**  Implementing the example, Form Submit/Input (Basic), to work with the forms created for WebAWDM | | | |
| **Responsible for Task:**   * Cyle (50%) * Chad (50%) | | | |
| **Outcome(s) and Progress:**   * Decided to reallocate responsibility to two people due to the cumbersome nature of the task * Minor issues with the formatting of the .DAT files resolved. * Determined .DAT files to be submitted to SCREEN3 for processing and the saved files for user archive must be differently formatted to be effective. | | | |
| **Evaluation:**  Creating the .DAT files proved to be a challenge given we had only two examples to base the format from. We used the Screen View application to generate more example files to better understand the layout. From those additional examples we were able to create a layout to generate .DAT files in the correct format. | | | |

### This week’s Tasks: Work plan

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:** Website Layout (Advanced) | **Task Initiation:**  04/05/2011 | **Orig. Due Date:**  04/17/2011 | **Status:** ON-TIME |
| **Description:**  Refine the look of the website, incorporate new WebAWDM logos into the website, and convert authentication system to 3rd party system as suggested in the Design Review II presentation. | | | |
| **Responsible for Task:**   * Ryan (100%) | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:** Graph Output | **Task Initiation:**  04/05/2011 | **Orig. Due Date:**  04/17/2011 | **Status:** ON-TIME |
| **Description:**  Using Flot, an open source web graphing program, graph the results from SCREEN3 model | | | |
| **Responsible for Task:**   * Chad (100%) | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:** UGRADs Poster (Draft) | **Task Initiation:**  04/05/2011 | **Orig. Due Date:**  04/14/2011 | **Status:** ON-TIME |
| **Description:**  Create a draft of the poster that will be used for the UGRADs presentation/booth to present to Dr. Dan Li for approval. | | | |
| **Responsible for Task:**   * Cyle (100%) | | | |

### Upcoming Tasks: Planning

|  |  |  |
| --- | --- | --- |
| **Task Title:** SCREEN3 Processing | **Who (%):**   * Undecided | **Rough Due Date:**  04/18/2011 |
| **Description:**  System for SCREEN3 to process files, then send the output file back to the user. | | |

|  |  |  |
| --- | --- | --- |
| **Task Title:** File Open Functionality | **Who (%):**   * Undecided | **Rough Due Date:**  04/18/2011 |
| **Description:**  Allow for files to be opened in WebStep and repopulate the appropriate input fields in the forms | | |

### Timeline check:

1. Website Status: Forms (FINISHED)
2. Website Status: WebAWDM (UP TO DATE)

### Other Problems / Other Issues:

None