Status Report

Team CircuitScape

CIRCUITSCAPE

- Meeting Summary: We meet three times this week. We talked about the Design Presentation and user documentation.

- Progress Report: We have completed the Design Presentation.

- Problem Report: No Problems this week.

- New Tasks: Complete user documentation for the program help. Work on secondary requirements and testing.

- Individual Status Report:

  - Mike has written the weekly status report (30 min). Mike is now working on the user documentation and testing of the program (2hrs).

  - Carl is working on a function parser (1.5hrs).

  - Sean has up-dated the team web site (30min).

  - Katie has up-dated the team notebook (30min). Katie has written the team task report (1hr). Katie is now working on the user documentation and testing of the program (1.5hrs).