Status Report

Team CircuitScape

CIRCUITSCAPE

- Meeting Summary: We had one meeting this week to discuss the requirements for the project and to work out problems with our Development Document. We meet with our team sponsor to iron out some of the requirements and MatLab code.

- Progress Report: We have drafted the Requirement Document and working on revising the Development Document. We have also drafted up a power point presentation for the Requirements.

- Problem Report: We had some trouble with the Development Document it lacked the necessary detail needed and we are working on revising it.

- New Tasks: Drafted up the client requirements document. Drafted up the requirements presentation. Revising the Development Document.

- Individual Status Report:

  - Mike has sent e-mail about inviting the sponsor for the requirements prensentation (10min). Mike has written the weekly status report (30 min). Mike helped draft the requirements presentation. (1hr)

  - Carl has begun the revision process on the Development Plan document (2hrs). Carl worked on the draft of the presentation (1hr). Carl has revised the presentation (1.5hrs).

  - Sean has up-dated the team web site (30min). Sean has written the team Requirements document draft (2hrs).

  - Katie has up-dated the team notebook (30min). Katie has helped with the revision of Development Plan document (1hr). Katie has written the team task report (1hr).