| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 1 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: January 28, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

- January 28, 2004

- February 4, 2004

- None

### Last week’s Tasks: Status

| Task Title Website development | Task Initiation: January 22, 2004 | Orig. Due Date: January 30, 2004 | Status: On time, will be completed by January 30, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean Collins |  |  |  |
| Description: Creation of CIRCUITSCAPE webpage |  |  |  |
| Outcome/Progress: Basic framework |  |  |  |
| Task Eval: Excellent |  |  |  |

| Task Title Notebook Creation | Task Initiation: January 22, 2004 | Orig. Due Date: January 30, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Katie Rankin |  |  |  |
| Description: Creating the skeleton for the team notebook. This includes getting the binder with the appropriate labeled tabs and creating the table of contents. |  |  |  |
| Outcome/Progress: Completed |  |  |  |
| Task Eval: Excellent |  |  |  |

| Task Title Skills Inventory | Task Initiation: January 22, 2004 | Orig. Due Date: January 30, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sean Collins, Katie Rankin, Carl Reniker, Mike Schulte |  |  |  |
| Description: complete each person individual skills inventory |  |  |  |
| Outcome/Progress: Completed |  |  |  |
| Task Eval: Excellent |  |  |  |

| Task Title Contact/Meet Sponsor | Task Initiation: January 22, 2004 | Orig. Due Date: January 28, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Mike Schulte (contact), Group to meet sponsor |  |  |  |
| Description: Meet with our sponsor to get an idea of the project. |  |  |  |
| Outcome/Progress: Completed |  |  |  |
| Task Eval: Excellent |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Standards Document | Task Initiation: January 28, 2004 | Orig. Due Date: January 30, 2004 | Status: On time, will be completed by January 30, 2004 |
| --- | --- | --- | --- |
| Who (%): Mike Schulte |  |  |  |
| Description: Write standards document according to the guidelines in the course website. Try to have final draft by January 29, 2004, so the team can revise it. |  |  |  |

| Task Title: Project development plan document | Task Initiation: January 28, 2004 | Orig. Due Date: February 2, 2004 | Status: On time, will be completed by February 2, 2004 |
| --- | --- | --- | --- |
| Who (%): Carl Reniker |  |  |  |
| Description: Write project development plan document according to the guidelines in the course website. Try to have final draft by February 1, so the team can revise it |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Install MatLab | Who (%): Entire Team | Rough Due Date: February 4, 2004 |
| --- | --- | --- |
| Description: Install MatLab on all of our personal computers. |  |  |

| Task Title: Learn MatLab | Who (%): Entire Team | Rough Due Date: February 4, 2004 |
| --- | --- | --- |
| Description: Need a good understand of the code used to write mathematica |  |  |

### Timeline check:

- Up-to-date

- Notebook Status: Up-to-date

- Website Status: In progress

### Other Problems / Other Issues:

No problems at this time.