| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 3 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: February 11, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

a)	February 4, 2004

b)	February 11, 2004

c)	February 18, 2004

### Last week’s Tasks: Status

| Task Title: Install MatLab | Task Initiation: February 4, 2004 | Orig. Due Date: February 11, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Install MatLab on each person's PC. |  |  |  |

| Task Title: Meet with Brad | Task Initiation: February 4, 2004 | Orig. Due Date: February 11, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Arrange a meeting the our sponsor to discuss requirements. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Requirements Document | Task Initiation: February 4, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean |  |  |  |
| Description: Write requirements document according to the guidelines in the course website. Try to have final draft by February 14, so it can be revised. |  |  |  |

| Task Title: Translate the Matlab resistor field code into pseudocode | Task Initiation: February 4, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Each team member writes pseudo code based on their given section of code. |  |  |  |

| Task Title: Presentation | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Each team member is resonponsible for his or her part of the presentation. |  |  |  |

| Task Title: Learn MatLab | Task Initiation: February 4, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Need a good understand of the code used to write MatLab |  |  |  |

| Task Title: Email invitation to Brad | Task Initiation: February 10, 2004 | Orig. Due Date: February 16, 2004 | Status: On time, will be completed by February 16, 2004 |
| --- | --- | --- | --- |
| Who (%): Mike |  |  |  |
| Description: Email our sponsor to invite him to our presentation |  |  |  |

| Task Title: Development Document | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Carl |  |  |  |
| Description: After going over the problems at the team meeting, Carl will correct and turn in the devolvement document. |  |  |  |

| Task Title: Peer Evaluations | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Evaluate each member of the team and have it turned in on time. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Functional Presentations | Who (%): Entire Team | Rough Due Date: February 12, 2004 |
| --- | --- | --- |
| Description: Describe the features of the software product. |  |  |

### Timeline check:

a)	Up-to-date

b)	Notebook Status: Up-to-date

c)	Website Status: Up-to-date

### Other Problems / Other Issues: No problems at this time.