| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 4 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: February 18, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

a)	February 16, 2004 12:20 – 2:30 pm

b)	February 17, 2004 2-3 pm

c)	February 18, 2004 5:30 – 7:30 pm

### Last week’s Tasks: Status

| Task Title: Requirements Document | Task Initiation: February 4, 2004 | Orig. Due Date: February 18, 2004 | Status: Completed - February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean |  |  |  |
| Description: Write requirements document according to the guidelines in the course website. |  |  |  |

| Task Title: Presentation | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: Completed - February 18, 2004 in Meeting |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Each team member is responsible for his or her part of the presentation. |  |  |  |

| Task Title: Email invitation to Brad | Task Initiation: February 10, 2004 | Orig. Due Date: February 16, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Mike |  |  |  |
| Description: Email our sponsor to invite him to our presentation |  |  |  |

| Task Title: Development Document | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: Completed - February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Carl |  |  |  |
| Description: After going over the problems at the team meeting, Carl will correct and turn in the devolvement document. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Peer Evaluations | Task Initiation: February 11, 2004 | Orig. Due Date: February 18, 2004 | Status: On time, will be completed by 5 pm February 18, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Evaluate each member of the team and have it turned in on time. |  |  |  |

| Task Title: Preliminary Work On Functional Specifications | Task Initiation: February 18, 2004 | Orig. Due Date: February 28, 2004 | Status: On time, will be completed by February 28, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Start work on functional specifications |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Team Coding Standards Document | Who (%): Entire Team | Rough Due Date: May 1, 2004 |
| --- | --- | --- |
| Description: Coding standards |  |  |

| Task Title: Design Review Presentation I | Who (%): Entire Team | Rough Due Date: May 1, 2004 |
| --- | --- | --- |
| Description: Covers fn. specs and final implementation schedule |  |  |

| Task Title: Peer Evaluations | Who (%): Entire Team | Rough Due Date: May 1, 2004 |
| --- | --- | --- |
| Description: Evaluated each team member based on their preformance |  |  |

Team Coding Standards Document

### Timeline check:

a)	Up-to-date

b)	Notebook Status: Up-to-date

c)	Website Status: Up-to-date

### Other Problems / Other Issues: No problems at this time.