| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 1 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: January 28, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

a)	January 28, 2004

b)	February 4, 2004

c)	None

### Last week’s Tasks: Status

| Task Title Contact/Meet Sponsor | Task Initiation: January 22, 2004 | Orig. Due Date: January 28, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Mike Schulte (contact), Group to meet sponsor |  |  |  |
| Description: Meet with our sponsor to get an idea of the project. |  |  |  |
| Outcome/Progress: Completed |  |  |  |
| Task Eval: Excellent |  |  |  |

| Task Title: Standards Document | Task Initiation: January 28, 2004 | Orig. Due Date: January 30, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Mike Schulte |  |  |  |
| Description: Write standards document according to the guidelines in the course website. Try to have final draft by January 29, 2004, so the team can revise it. |  |  |  |

| Task Title: Project development plan document | Task Initiation: January 28, 2004 | Orig. Due Date: February 2, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Carl Reniker |  |  |  |
| Description: Write project development plan document according to the guidelines in the course website. Try to have final draft by February 1, so the team can revise it |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Requirements Document | Task Initiation: February 4, 2004 | Orig. Due Date: February 13, 2004 | Status: On time, will be completed by February 13, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Write requirements document according to the guidelines in the course website. Try to have final draft by February 11, so the team can revise it. |  |  |  |

| Task Title: Presentation | Task Initiation: February 4, 2004 | Orig. Due Date: February 13, 2004 | Status: On time, will be completed by February 13, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Prepare project presentation according to the guidelines in the course website. Try to have final draft by February 12, so the team can revise and practice it.. |  |  |  |

| Task Title: Translate the Matlab resistor field code into pseudocode | Task Initiation: February 4, 2004 | Orig. Due Date: February 11, 2004 | Status: On time, will be completed by February 11, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Each team member writes pseudo code based on their given section of code. |  |  |  |

| Task Title: Install MatLab | Task Initiation: February 4, 2004 | Orig. Due Date: February 11, 2004 | Status: On time, will be completed by February 11, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Install MatLab on each person's PC. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Learn MatLab | Who (%): Entire Team | Rough Due Date: February 11, 2004 |
| --- | --- | --- |
| Description: Need a good understand of the code used to write MatLab |  |  |

### Timeline check:

a)	Up-to-date

b)	Notebook Status: Up-to-date

c)	Website Status: Up-to-date

### Other Problems / Other Issues:

No problems at this time.