| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 6 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: March 3, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

a)	February 18, 2004 12:30 – 1:00 pm

b)	February 25, 2004 12:30 – 2:00 pm

c)	March 3, 2004 12:30 – 2:00 pm

### Last week’s Tasks: Status

| Task Title: Peer Evaluations | Task Initiation: February 28, 2004 | Orig. Due Date: March 1, 2004 | Status: Completed (Mostly on time) |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Evaluate each member of the team and have it turned in on time. |  |  |  |

| Task Title: Functional Specifications | Task Initiation: February 18, 2004 | Orig. Due Date: February 28, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Mike |  |  |  |
| Description: Complete Functional Specifications by February 26 and have them out to the team to review. |  |  |  |

| Task Title: Team Coding Standards | Task Initiation: February 24, 2004 | Orig. Due Date: March 1, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Katie |  |  |  |
| Description: Complete Team Coding Standards by February 27 and have them out to the team to review. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Shared Folder Setup | Task Initiation: February 24, 2004 | Orig. Due Date: March 3, 2004 | Status: Not complete, Mike going to help |
| --- | --- | --- | --- |
| Who (%): Sean(50%), Mike(50%) |  |  |  |
| Description: Get all necessary information for setting up the team folder. |  |  |  |

| Task Title: Software Design Specification | Task Initiation: March 3, 2004 | Orig. Due Date: March 12, 2004 | Status: On time, will be completed by March 12, 2004 (or March 15, 2004) |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Complete design specifications for entire project. |  |  |  |

| Task Title: Matrix Solver Module Software Design Specification | Task Initiation: March 3, 2004 | Orig. Due Date: March 7, 2004 | Status: On time, will be completed by March 7, 2004 |
| --- | --- | --- | --- |
| Who (%): Sean |  |  |  |
| Description: Complete design specifications for matrix solver module. |  |  |  |

| Task Title: Reader Module Software Design Specification | Task Initiation: March 3, 2004 | Orig. Due Date: March 7, 2004 | Status: On time, will be completed by March 7, 2004 |
| --- | --- | --- | --- |
| Who (%): Carl |  |  |  |
| Description: Complete design specifications for reader module. |  |  |  |

| Task Title: GUI Module Software Design Specification | Task Initiation: March 3, 2004 | Orig. Due Date: March 7, 2004 | Status: On time, will be completed by March 7, 2004 |
| --- | --- | --- | --- |
| Who (%): Mike |  |  |  |
| Description: Complete design specifications for GUI module. |  |  |  |

| Task Title: Writer Module Software Design Specification | Task Initiation: March 3, 2004 | Orig. Due Date: March 7, 2004 | Status: On time, will be completed by March 7, 2004 |
| --- | --- | --- | --- |
| Who (%): Katie |  |  |  |
| Description: Complete design specifications for writer module. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Module Prototypes | Who (%): Entire Team | Rough Due Date: March 22, 2004 |
| --- | --- | --- |
| Description: Build prototype for individual modules |  |  |

### Timeline check:

a)	Up-to-date

b)	Notebook Status: Up-to-date

c)	Website Status: Up-to-date

### Other Problems / Other Issues: No problems at this time.