| CIRCUITSCAPE | Weekly Team Task and Status Meeting Report | 13 |
| --- | --- | --- |

| # Team: CIRCUITSCAPE | Meeting Date: April 28, 2004 |
| --- | --- |
| Project Title: CIRCUITSCAPE Gene Flow Simulator |  |
| Team members present: Carl, Katie, Mike, Sean | On-time: Carl, Katie, Mike, Sean |

### Progress of Team Meetings

a)	April 20, 2004 5:30 - 6:30

b)	April 21, 2004 12:00 – 1:00

c)	April 23, 2004 8:00 – 9:15

### Last week’s Tasks: Status

| Task Title: Capstone Presentation and Dry Run | Task Initiation: April 14, 2004 | Orig. Due Date: April 19, 2004 | Status: COMPLETED!!! |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Each person creates his or her own section of the presentation. |  |  |  |

| Task Title: Team Notebook | Task Initiation: April 21, 2004 | Orig. Due Date: April 28, 2004 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Katie (100%) |  |  |  |
| Description: Bring team notebook in to be checked by Dr. Doerry. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Peer Evaluations | Task Initiation: April 21, 2004 | Orig. Due Date: April 30, 2004 | Status: Will be completed as soon as possible. |
| --- | --- | --- | --- |
| Who (%): Sean (25%), Katie (25%), Carl (25%), Mike (25%) |  |  |  |
| Description: Send peer evaluations to Dr. Doerry |  |  |  |

| Task Title: Final Report | Task Initiation: April 21, 2004 | Orig. Due Date: April 30, 2004 | Status: Will be completed as soon as possible. |
| --- | --- | --- | --- |
| Who (%): Carl (50%), Mike (50%) |  |  |  |
| Description: Final documentation. |  |  |  |

| Task Title: User Documentation | Task Initiation: April 21, 2004 | Orig. Due Date: April 30, 2004 | Status: Will be completed as soon as possible. |
| --- | --- | --- | --- |
| Who (%): Katie (100%) |  |  |  |
| Description: So user documentation and send to Sean as soon as possible. |  |  |  |

### Upcoming Tasks: Planning

None!!!

### Timeline check:

a)	Up-to-date

b)	Notebook Status: Turned in

c)	Website Status: Up-to-date

### Other Problems / Other Issues: No problems at this time.