| FUGU | Weekly Team Task and Status Meeting Report | Report #1 |
| --- | --- | --- |

| # Team Fugu | Meeting Date: 2004.01.28 |
| --- | --- |
| Project Title: OpenBSD Tools |  |
| Team members present: All (Erik, Nauman, Thad, Ben) | On-time: All (Erik, Nauman, Thad, Ben) |

### Progress of Team Meetings

- last meeting(s): 2004.01.25, 2004.01.22, 2004.01.21

- next meeting(s): 2004.01.30

- Communication Problems: None.

### Last week’s Tasks: Status

| Task Title: First team meeting; first sponsor contact | Task Initiation: 2004.01.21 | Orig. Due Date: 2004.01.22 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 50%; Thad: 20%; Ben: 20%; Nauman: 10% |  |  |  |
| Description: Brief meeting and introductions; sent E-Mail to sponsor. |  |  |  |
| Outcome/Progress: Complete: met, selected Erik as team leader, and E-Mailed USGS. |  |  |  |
| Task Eval: Success. Project off to a good start. |  |  |  |

| Task Title: Initial installation | Task Initiation: 2004.01.22 | Orig. Due Date: 2004.01.22 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 40%; Nauman: 20%; Thad: 20%; Ben: 20% |  |  |  |
| Description: Preliminary installation of OpenBSD on a Sparc machine to see how the process runs at present and what we need to improve |  |  |  |
| Outcome/Progress: Complete: Successfully installed OpenBSD. |  |  |  |
| Task Eval: Like most installations, process honestly consisted primarily of sitting around and watching progress bars. |  |  |  |

| Task Title: Team Inventory | Task Initiation: 2004.01.25 | Orig. Due Date: 2004.01.27 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 40%; Nauman: 20%; Thad: 20%; Ben: 20% |  |  |  |
| Description: Selected individual team roles and assembled team inventory document. |  |  |  |
| Outcome/Progress: Completed inventory, submitted to Dr. Doerry and posted on website (see below). |  |  |  |
| Task Eval: Ran a little later than expected, but on schedule. |  |  |  |

| Task Title: Website creation | Task Initiation: 2004.01.26 | Orig. Due Date: 2004.01.27 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Thad: 95%; Erik: 5% |  |  |  |
| Description: Put up initial website, including project and team overview and Team Inventory. Added related links 01/28. |  |  |  |
| Outcome/Progress: Complete. |  |  |  |
| Task Eval: Site's still a little preliminary, but so is the project. |  |  |  |

| Task Title: Initial meeting with sponsors | Task Initiation: 2004.01.28 | Orig. Due Date: 2004.01.28 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 25%; Nauman: 25%; Thad: 25%; Ben: 25% |  |  |  |
| Description: Met with Ernest Bowman-Cisneros and Margaret Johnson at USGS. They answered questions on the specifics of our project. |  |  |  |
| Outcome/Progress: Very productive meeting. Many ideas exchanged. Enthusiasm for project on all sides. |  |  |  |
| Task Eval: Looking forward to next meeting. |  |  |  |

| Task Title: Team standards document | Task Initiation: 2004.01.28 | Orig. Due Date: 2004.01.30 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Ben: 60%; Erik: 20%; Thad: 10%; Nauman: 10% |  |  |  |
| Description: Team standards. |  |  |  |
| Outcome/Progress: Completed. |  |  |  |
| Task Eval: Seems mainly useful for meeting times and general structure; team is getting along great so far and will hopefully have no need of any of the disciplinary regulations. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Task sheet | Task Initiation: 2004.01.28 | Orig. Due Date: 2004.01.30 | Status: You're looking at it. |
| --- | --- | --- | --- |
| Who (%): Thad: 85%; Erik: 5%; Nauman: 5%; Ben: 5% |  |  |  |
| Description: This task sheet. |  |  |  |

| Task Title: Team notebook | Task Initiation: 2004.01.27 | Orig. Due Date: 2004.01.30 | Status: Near completion |
| --- | --- | --- | --- |
| Who (%): Nauman: 85%; Erik: 5%; Thad: 5%; Ben: 5% |  |  |  |
| Description: Project notebook, primarily including notes from meeting with sponsors |  |  |  |

| Task Title: Project development plan | Task Initiation: | Orig. Due Date: 2004.02.02 | Status: Not started |
| --- | --- | --- | --- |
| Who (%): Whole team |  |  |  |
| Description: Road map for development of project |  |  |  |

| Task Title: Peer evals | Task Initiation: | Orig. Due Date: 2004.02.02 | Status: Not started |
| --- | --- | --- | --- |
| Who (%): Each team member individually |  |  |  |
| Description: First peer evaluation |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Home test machine acquisition | Who (%): Each team member individually | Rough Due Date: Next 1-3 weeks |
| --- | --- | --- |
| Description: Acquire additional test computers for home use |  |  |

| Task Title: Next meeting with sponsors | Who (%): All members | Rough Due Date: Next 1-3 weeks |
| --- | --- | --- |
| Description: Another meeting with team sponsors |  |  |

| Task Title: CVS/shell scripting research | Who (%): Ben | Rough Due Date: Next 1-2 weeks |
| --- | --- | --- |
| Description: Need to research shell (or other) scripting for main interface, CVS for version handling. |  |  |

| Task Title: Logo selection | Who (%): Thad, Nauman | Rough Due Date: Next week some time |
| --- | --- | --- |
| Description: We should have a project logo, presumably a fugu. Adapting from other OpenBSD logos is a start, but we'd like to find an artist to draw an original logo all our own. |  |  |

| Task Title: T-shirt design | Who (%): Thad | Rough Due Date: Next two weeks |
| --- | --- | --- |
| Description: Tangential to project, but once logo is selected, FUGU T-shirt (parody of “FUBU” line) should be easy to generate. Intend to use 99dogs.com. |  |  |

### Timeline check:

- Meeting all deadlines ahead of schedule.

- Notebook in early phases but ready to go.

- Website also in early phases but serviceable.

Other Problems / Other Issues:

No major issues at this point.  Project going very well so far.