|  | Weekly Team Task and Status Meeting Report | Report #12 |
| --- | --- | --- |

| # Team Fugu | Meeting Date: 2004.04.21 |
| --- | --- |
| Project Title: OpenBSD Tools |  |
| Team members present: All (Erik, Nauman, Thad, Ben) | On-time: All (Erik, Nauman, Thad, Ben) |

### Progress of Team Meetings

- last meeting(s): 2004.14, 04.15, 04.16, 04.17, 04.18, 04.19, 04.20

- next meeting(s): 04.22, 04.23

- Communication Problems: None

### Last week’s Tasks: Status

| Task Title: Testing and refinement: Installer | Task Initiation: 2004.04.07 | Orig. Due Date: 2004.04.16 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Ben: 75%; Thad: 25% |  |  |  |
| Description: Ben and Thad tested and refined Erik and Ben's installer code. |  |  |  |
| Progress: Code performs as expected in test environment. |  |  |  |
| Task Eval: We lived at the engineering building all last week; good to see it finally runs. |  |  |  |

| Task Title: Testing and refinement: Tepatche | Task Initiation: 2004.04.07 | Orig. Due Date: 2004.04.16 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 85%; Nauman: 15% |  |  |  |
| Description: Erik and Nauman tested and refined Nauman and Thad's Tepatche code. |  |  |  |
| Progress: Code performs as expected; generates binary packages |  |  |  |
| Task Eval: We lived at the engineering building all last week; good to see it finally runs. |  |  |  |

| Task Title: Capstone Presentation | Task Initiation: 2004.04.16 | Orig. Due Date: 2004.04.19 | Status: Ready to present |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: The big one: capstone presentation, to be rehearsed 04.21 and presented 04.23. |  |  |  |
| Task Eval: Ready and rehearsed. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Functional testing | Task Initiation: 2004.04.22 | Orig. Due Date: 2004.04.19 | Status: Running behind but ready |
| --- | --- | --- | --- |
| Who (%): All team members, volunteer testers |  |  |  |
| Description: Testers tested and evaluated product as described in functional testing plan. |  |  |  |
| Progress: Running repeated tests ourselves; have not yet run tests with outside volunteers |  |  |  |

| Task Title: Sponsor testing | Task Initiation: 2004.04.23 | Orig. Due Date: 2004.04.21 | Status: Pushed back to after capstone |
| --- | --- | --- | --- |
| Who (%): All team members, sponsors |  |  |  |
| Description: Sponsor will test and evaluate product. |  |  |  |

| Task Title: Refine software | Task Initiation: 2004.04.19 | Orig. Due Date: 2004.04.26 | Status: Already begun; will be finished weekend after capstone |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Refine code to correct bugs, confusion, and minor missing features, based on feedback from sponsor and other testers. |  |  |  |
| Progress: So far we expect to add support for TFTP and multiple network cards. |  |  |  |

| Task Title: Man pages | Task Initiation: 2004.04.12 | Orig. Due Date: 2004.04.26 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members (so far emphasis on Thad) |  |  |  |
| Description: Write man pages for installation utilities and Tepatche. |  |  |  |
| Progress: Picked up groff formatting much more quickly than Perl or Sh. Going well. |  |  |  |

| Task Title: Submit software | Task Initiation: 2004.04.23 | Orig. Due Date: 2004.04.28 | Status: Contingent on refinement and man pages. |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Turn final version of product in to USGS. |  |  |  |

| Task Title: T-shirt design | Task Initiation: 2004.04.04 | Orig. Due Date: 2004.04.09 | Status: Stalled; most likely will not be completed |
| --- | --- | --- | --- |
| Who (%): Thad |  |  |  |
| Description: Intend to design FUGU T-shirt using 99dogs.com. |  |  |  |
| Progress: Too much more important work to do. Not likely to be completed. May try and find a local shop this weekend. |  |  |  |

| Task Title: Final report | Task Initiation: 2004.04.24 | Orig. Due Date: 2004.04.30 | Status: Will begin after capstone presentation |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Postmortem to be submitted after capstone presentation. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Celebrate | Who (%): All team members | Rough Due Date: 2004.04.30 |
| --- | --- | --- |
| Description: Celebrate completion of capstone course in manner yet to be determined |  |  |

| Task Title: Sleep | Who (%): All team members | Rough Due Date: 2004.05.07 |
| --- | --- | --- |
| Description: Finally go home and rest, satisfied with a job well done. |  |  |

### Timeline check:

- Assignments completed (finally!)

- Notebook current.

- Website in good shape.

Other Problems / Other Issues:

None.  Deadlines created serious crunch these past two weeks and there is a general feeling that more time would have been appropriate, but we've scraped by with only slight delays.  Ready to present capstone, touch-up code, and pack it in.