|  | Weekly Team Task and Status Meeting Report | Report #13 |
| --- | --- | --- |

| # Team Fugu | Meeting Date: 2004.04.28 |
| --- | --- |
| Project Title: OpenBSD Tools |  |
| Team members present: All (Erik, Nauman, Thad, Ben) | On-time: All (Erik, Nauman, Thad, Ben) |

### Progress of Team Meetings

- last meeting(s): 04.22, 04.23, 04.26, 04.27

- next meeting(s): 04.30

- Communication Problems: None

### Last week’s Tasks: Status

| Task Title: T-shirt design | Task Initiation: 2004.04.04 | Orig. Due Date: 2004.04.09 | Status: Cancelled |
| --- | --- | --- | --- |
| Who (%): Thad |  |  |  |
| Description: Intended to design FUGU T-shirt using 99dogs.com. |  |  |  |
| Progress: Canceled. |  |  |  |

| Task Title: Functional testing | Task Initiation: 2004.04.22 | Orig. Due Date: 2004.04.19 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik, Ben, volunteer testers |  |  |  |
| Description: Testers tested and evaluated product as described in functional testing plan. |  |  |  |
| Progress: Processing feedback to make software changes |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Sponsor testing | Task Initiation: 2004.04.23 | Orig. Due Date: 2004.04.21 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members, sponsors |  |  |  |
| Description: Sponsor is testing software and providing feedback now. |  |  |  |

| Task Title: Refine software | Task Initiation: 2004.04.19 | Orig. Due Date: 2004.04.26 | Status: Already begun; working with feedback from testers |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Refine code to correct bugs, confusion, and minor missing features, based on feedback from sponsor and other testers. |  |  |  |
| Progress: So far we are trying to add support for TFTP and multiple network cards. |  |  |  |

| Task Title: Man pages | Task Initiation: 2004.04.12 | Orig. Due Date: 2004.04.26 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members (so far emphasis on Thad) |  |  |  |
| Description: Write man pages for installation utilities and Tepatche. |  |  |  |
| Progress: Picked up groff formatting much more quickly than Perl or Sh. Going well. |  |  |  |

| Task Title: Website update | Task Initiation: 2004.04.30 | Orig. Due Date: 2004.05.03 | Status: Ready to begin |
| --- | --- | --- | --- |
| Who (%): Thad, with input from other team members |  |  |  |
| Description: Add final source tarball, binary tarballs for i386 and Sparc, FAQs. Considering overhauling main page and moving current main page to a “history” page or some such. |  |  |  |
| Progress: Thad has been sick and running behind on homework in other classes, but has no Monday or Tuesday finals and expects plenty of time to polish off the website this weekend. |  |  |  |

| Task Title: Submit software | Task Initiation: 2004.04.23 | Orig. Due Date: 2004.04.28 | Status: Contingent on refinement and man pages. |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Turn final version of product in to USGS. |  |  |  |

| Task Title: Final report | Task Initiation: 2004.04.24 | Orig. Due Date: 2004.04.30 | Status: Divided and begun |
| --- | --- | --- | --- |
| Who (%): All team members, emphasis on Nauman and Thad |  |  |  |
| Description: Postmortem to be submitted after capstone presentation. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Celebrate | Who (%): All team members | Rough Due Date: 2004.04.30 |
| --- | --- | --- |
| Description: Celebrate completion of capstone course in manner yet to be determined |  |  |

| Task Title: Sleep | Who (%): All team members | Rough Due Date: 2004.05.07 |
| --- | --- | --- |
| Description: Finally go home and rest, satisfied with a job well done. |  |  |

### Timeline check:

- Assignments completed (finally!)

- Notebook current.

- Website in good shape.

- Reactor engaged.

- Traction locked.

- All go!

Other Problems / Other Issues:

None.  Ready to touch-up code and pack it in.