| FUGU | Weekly Team Task and Status Meeting Report |  | Report #1 |
| --- | --- | --- | --- |
| # Team Fugu |  | Meeting Date: 2004.02.02 |  |
| Project Title: OpenBSD Tools |  |  |  |
| Team members present: All (Erik, Nauman, Thad, Ben) |  | On-time: All (Erik, Nauman, Thad, Ben) |  |

### Progress of Team Meetings

- last meeting(s): 2004.01.30

- next meeting(s): 2004.02.04

- Communication Problems: None.

### Last week’s Tasks: Status

| Task Title: Team notebook | Task Initiation: 2004.01.27 | Orig. Due Date: 2004.01.30 | Status: Up-to-date |
| --- | --- | --- | --- |
| Who (%): Nauman: 85%; Erik: 5%; Thad: 5%; Ben: 5% |  |  |  |
| Description: Project notebook, primarily including notes from meeting with sponsors |  |  |  |
| Outcome/Progress: Up-to-date. “Completed” doesn't seem quite accurate as of course the notebook will continue to evolve throughout the project. |  |  |  |
| Task Eval: Current and should be useful. |  |  |  |

| Task Title: Project development plan | Task Initiation: 2004.01.30 | Orig. Due Date: 2004.02.02 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Erik: 30%; Nauman: 20%; Thad: 20%; Ben: 20% |  |  |  |
| Description: Road map for development of project |  |  |  |
| Outcome/Progress: Completed. Each team member wrote a portion and reviewed the entire document. |  |  |  |
| Task Eval: Should provide useful framework for project development. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Peer evals | Task Initiation: Various | Orig. Due Date: 2004.02.02 | Status: Various |
| --- | --- | --- | --- |
| Who (%): Each team member individually |  |  |  |
| Description: First peer evaluation |  |  |  |

| Task Title: CVS/shell scripting research | Task Initiation: 2004.01.30 | Orig. Due Date: Rough | Status: CVS completed, shell scripting in progress |
| --- | --- | --- | --- |
| Who (%): Ben: 70%; Erik: 30% |  |  |  |
| Description: Researching shell scripting for main interface and CVS for version handling. |  |  |  |
| Progress: Ben has set up a CVS repository in the fugu/cvs directory. Erik has examined the shell scripting for the current version of the BSD installation software and deems it unfit for our use. We will need to find some other route, possibly recoding from the ground up with the current code as a guide. |  |  |  |

| Task Title: Requirements document | Task Initiation: 2004.02.02 | Orig. Due Date: 2004.02.13 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Intended to be split relatively evenly; Ben has volunteered to integrate various portions |  |  |  |
| Description: Requirements document to explain what is needed for the project |  |  |  |

| Task Title: Project presentation | Task Initiation: Pending | Orig. Due Date: 2004.02.13 | Status: Pending |
| --- | --- | --- | --- |
| Who (%): Intended to be split relatively evenly; Nauman will integrate various portions |  |  |  |
| Description: Presentation of project status |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Home test machine acquisition | Who (%): Each team member individually | Rough Due Date: Next 1-2 weeks |
| --- | --- | --- |
| Description: Acquire additional test computers for home use |  |  |

| Task Title: Next meeting with sponsors | Who (%): All members | Rough Due Date: 2004.02.17 |
| --- | --- | --- |
| Description: Another meeting with team sponsors |  |  |

| Task Title: Logo selection | Who (%): Thad, Nauman | Rough Due Date: Next week some time |
| --- | --- | --- |
| Description: We should have a project logo, presumably a fugu. Adapting from other OpenBSD logos is a start, but we'd like to find an artist to draw an original logo all our own. |  |  |

| Task Title: T-shirt design | Who (%): Thad | Rough Due Date: Next two weeks |
| --- | --- | --- |
| Description: Tangential to project, but once logo is selected, FUGU T-shirt (parody of “FUBU” line) should be easy to generate. Intend to use 99dogs.com. |  |  |

### Timeline check:

- Meeting all project deadlines ahead of schedule.

- Notebook in early phases but current.

- Website also in early phases but serviceable.

Other Problems / Other Issues:

No major issues at this point.  Project still going very well.