| FUGU | Weekly Team Task and Status Meeting Report | Report #6 |
| --- | --- | --- |

| # Team Fugu | Meeting Date: 2004.03.02 |
| --- | --- |
| Project Title: OpenBSD Tools |  |
| Team members present: All (Erik, Nauman, Thad, Ben) | On-time: All (Erik, Nauman, Thad, Ben) |

### Progress of Team Meetings

- last meeting(s): 2004.02.25, 02.27

- next meeting(s): 2004.03.03, 03.05

- Communication Problems: None.

### Last week’s Tasks: Status

| Task Title: Functional Specification | Task Initiation: 2004.02.23 | Orig. Due Date: 2004.02.28 | Status: Submitted |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Document describing function of programs |  |  |  |
| Progress: Submitted |  |  |  |
| Task Eval: Met with Dr. Doerry for suggestions on how to improve draft prior to finishing final copy, so we expect final version should be good. |  |  |  |

| Task Title: Peer evals | Task Initiation: Various | Orig. Due Date: 2004.02.28, delayed to 2004.03.01 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Each team member |  |  |  |
| Description: Peer evals for functional spec phase |  |  |  |

| Task Title: Coding styles guidelines | Task Initiation: 2004.02.23 | Orig. Due Date: 2004.03.01, delayed to 2004.03.03 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 30%; Nauman: 30%; Ben: 25%; Thad: 15% |  |  |  |
| Description: Standards for team coding |  |  |  |
| Task Eval: Straightforward and quick. Hopefully now we can get coding. |  |  |  |

| Task Title: Test machine setup | Task Initiation: 2004.02.24 | Orig. Due Date: None | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Erik: 40%; Nauman: 20%; Ben: 20%; Thad: 20% |  |  |  |
| Description: Set up a group Sparc64 and 4 individual i386 test machines in Erik's office, for local and remote project work. |  |  |  |
| Task Eval: The machines are set up. Next phase is patching; see below. |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Patch BSD machines | Task Initiation: 2004.02.20 | Orig. Due Date: 2004.02.28 (delayed) | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Everyone |  |  |  |
| Description: Patch kernel, compile kernel, and build distro for each individual on their machine. |  |  |  |
| Progress: Not yet completed. |  |  |  |

| Task Title: Installation flow chart | Task Initiation: 2004.02.09 | Orig. Due Date: None | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Ben |  |  |  |
| Description: Ben has volunteered to make a flow chart representing the existing OpenBSD installation procedure so that we have a visual guide for what our installation procedure needs to do. |  |  |  |

| Task Title: Software Design Specification Document | Task Initiation: 2004.03.02 | Orig. Due Date: 2004.03.12 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: Detailed design specifications document |  |  |  |

| Task Title: Tool study | Task Initiation: 2004.02.25 | Orig. Due Date: None | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members, emphasis on Erik and Ben |  |  |  |
| Description: We are looking for more specific tools – shell scripting sed & awk, Perl, Ncurses, ISO & FS extraction/creation, and others – for how best to design our tools. |  |  |  |
| Ncurses is probably out as GUI has been dropped to bottom priority. Progress has been made in ISO and FS extraction and creation. At this point it looks as if we'll stick to the original shell scripting for installation and Perl for patching. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Logo selection | Who (%): Thad, Ben | Rough Due Date: By next presentation date |
| --- | --- | --- |
| Description: We should have a project logo, presumably a fugu. Adapting from other OpenBSD logos is a start, but we'd like to find an artist to draw an original logo all our own. |  |  |
| Progress: Design has been pushed back in favor of other priorities. |  |  |

| Task Title: T-shirt design | Who (%): Thad | Rough Due Date: By capstone presentation day |
| --- | --- | --- |
| Description: Tangential to project, but once logo is selected, FUGU T-shirt (parody of “FUBU” line) should be easy to generate. Intend to use 99dogs.com. |  |  |