| FUGU | Weekly Team Task and Status Meeting Report | Report #8 |
| --- | --- | --- |

| # Team Fugu | Meeting Date: 2004.03.22 |
| --- | --- |
| Project Title: OpenBSD Tools |  |
| Team members present: All (Erik, Nauman, Thad, Ben) | On-time: All (Erik, Nauman, Thad, Ben) |

### Progress of Team Meetings

- last meeting(s): 2004.03.10, 03.12

- next meeting(s): 03.24

- Communication Problems: Some misunderstandings on certain sections of design spec document; resolved.  Delays in development due to abandoning awk.  Shift in priority of kernel patching in favor of coding.

### Last week’s Tasks: Status

| Task Title: Software Design Specification Document | Task Initiation: 2004.03.02 | Orig. Due Date: 2004.03.12 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Ben: 35%; Erik: 30%; Thad: 20%; Nauman: 15% |  |  |  |
| Description: Detailed design specifications document |  |  |  |
| Task Eval: Individual sections nearly complete. Still need to edit. |  |  |  |

| Task Title: Begin coding | Task Initiation: 2004.03.12 | Orig. Due Date: 2004.03.22 | Status: Coding has begun. |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Task Eval: We have begun coding using shell, awk (now abandoned), perl, and sed. Specific assignments described in more detail later. |  |  |  |

| Task Title: Searching text files with perl and awk | Task Initiation: 2004.03.12 | Orig. Due Date: 2004.03.22 | Status: awk portion of project cancelled, perl portion complete |
| --- | --- | --- | --- |
| Who (%): All team members |  |  |  |
| Description: To learn awk and perl, we assigned ourselves a search program to be written in each. |  |  |  |
| Progress: After discussions with members of an OpenBSD mailing list, we have decided not to use awk and will instead be using shell scripts and sed. |  |  |  |

| Task Title: Sed script | Task Initiation: 2004.03.22 | Orig. Due Date: None | Status: Done |
| --- | --- | --- | --- |
| Who (%): Ben: 55%; Erik: 45% |  |  |  |
| Description: Sed script to be used during installation |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Patch BSD machines | Task Initiation: 2004.02.20 | Orig. Due Date: 2004.02.28 (delayed) | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Everyone |  |  |  |
| Description: Patch kernel, compile kernel, and build distro for each individual on their machine. |  |  |  |
| Progress: Over the past week kernel patching has become a reduced priority in favor of coding. Nonetheless, we expect to complete it soon. |  |  |  |

| Task Title: Sample config file | Task Initiation: 2004.03.22 | Orig. Due Date: 2004.04.07 (will likely be completed much sooner) | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members, emphasis on Erik and Ben |  |  |  |
| Description: Configuration file for parsing in installation script. Final decisions on formatting. |  |  |  |

| Task Title: Early Tepatche work | Task Initiation: 2004.03.22 | Orig. Due Date: 2004.03.31 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): All team members, emphasis on Nauman and Thad |  |  |  |
| Description: Begin to read and understand Tepatche code, particularly source patching and how to adapt to binary patching. Split into modules. Note that Tepatche currently stalls on patching X code if X is not installed; this needs to be fixed. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Design Review Presentation | Who (%): All team members | Due Date: 2004.04.07 |
| --- | --- | --- |
| Description: Presentation for class of requirements, status, and plans for completion |  |  |

| Task Title: Functional Testing Plan | Who (%): All team members | Due Date: 2004.04.07 |
| --- | --- | --- |
| Description: Outline for testing phase of project |  |  |

| Task Title: Logo selection | Who (%): Thad, Ben | Rough Due Date: 2004.04.07 |
| --- | --- | --- |
| Description: We should have a project logo, presumably a fugu. Adapting from other OpenBSD logos is a start, but we'd like to find an artist to draw an original logo all our own. |  |  |
| Progress: Design has been pushed back in favor of other priorities. |  |  |

| Task Title: T-shirt design | Who (%): Thad | Rough Due Date: 2004.04.23 |
| --- | --- | --- |
| Description: Tangential to project, but once logo is selected, FUGU T-shirt (parody of “FUBU” line) should be easy to generate. Intend to use 99dogs.com. |  |  |

### Timeline check:

- Slight slippage on some assignments.  Disappointing, but we have allowed a safe time cushion for such unexpected delays and they should not threaten the project.

- Notebook current.

- Website in good shape.

Other Problems / Other Issues:

Work for other classes seems to be affecting some teammates' ability to complete assignments as soon as originally planned.  Coursework is expected to ease up by next week.