|  | Weekly Team Task and Status Meeting Report | # 9 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 04/14/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Apr 4, Peterson Rm. 308; 930am Wed. Apr 6, Dr. Mlsna’s office; 930am Mon. Apr  11, Peterson Rm. 308; 930am Wed. Apr 13, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Apr 18, Peterson Rm. 308; 930am Wed. Apr 20, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Two Tasks: Status

| Task Title: Create Preliminary Feature Vector | Task Initiation: 3/28//05 | Orig. Due Date: 4/01/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%, Mari 50% |  |  |  |
| Description: Create a set of features vectors extracted from hyperspectral images to train neural network on |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Functional Testing Plans Document | Task Initiation: 3/28//05 | Orig. Due Date: 4/08/05 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Erica 70% Primary; Everyone else 10% providing content |  |  |  |
| Description: Write up Functional Testing Plans Document based on outline on 486 website |  |  |  |
| Outcome/Progress: Document completed. |  |  |  |
| Task Eval: spiffy |  |  |  |

| Task Title: Train Neural Network on Jpeg Data (Pairs of Features) | Task Initiation: 4/11//05 | Orig. Due Date: 4/15/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Train the neural network using all possible pairs of features. Features are those extracted from the jpeg images by hand. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Implement Feature Extraction in Preliminary Processor | Task Initiation: 3/28//05 | Orig. Due Date: 4/15/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%, Mari 50% |  |  |  |
| Description: Implement feature extraction in the preliminary processor. Implementation will be in MATLAB. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Format images so they can be read by MATLAB | Task Initiation: 2/28//05 | Orig. Due Date: 3/06/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90%; Jevon 10% supprt |  |  |  |
| Description: Format images so they can be read by MATLAB, use only bands that will be useful for hyperspectral analysis. This may also include setting a standard pixel resolution as well. |  |  |  |

| Task Title: Final Presentation Preparation | Task Initiation: 4/11/05 | Orig. Due Date: 4/27/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 50% (CS stuff and intro); Jevon and Mari 40% (EE stuff), Geof 10% (input) |  |  |  |
| Description: Prepare for final presentation, make up slides and any additional images needed. |  |  |  |

| Task Title: Train Neural Network on Jpegs (Triads of features) | Task Initiation: 4/11/05 | Orig. Due Date: 4/22/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Train the neural network using most useful triads of features. Features are those extracted from the jpeg images by hand. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: CS Final Document | Who (%): Erica 70% (primary); others 10% (input) | Rough Due Date: 5/06/05 |
| --- | --- | --- |
| Description: write up final documentation based on outline on 486 website. |  |  |

### Timeline check:

- Slippage? Up-to-date?

  - Lots of time lost due to difficulties opening images.

- Notebook Status: up to date

- Website Status: up to date

### Other Problems / Other Issues: