|  | Weekly Team Task and Status Meeting Report | # 4 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 02/24/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Wed. Feb. 23, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Feb.28, Peterson Rm. 308; 930am Wed. Mar. 2, Dr. Mlsna’s office;

- Communication Problems?

### Last (two) week’s Tasks: Status

| Task Title: Create and Test Neural Net | Task Initiation: 2/1/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 90%; Erica 10% |  |  |  |
| Description: Create a working neural net that trains properly. May use spoofed data. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Verify Hough Transform | Task Initiation: 1/27/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90% Primary designer; Jevon 10% support |  |  |  |
| Description: Verify and correct Hough Transform Algorithm |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Research Hyper spectral Analysis | Task Initiation: 1/27/05 | Orig. Due Date: 2/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%; Mari 50% |  |  |  |
| Description: Research hyper spectral image processing, see if some features for locating metals can be discovered. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Team Coding Standards Document | Task Initiation: 2/11/05 | Orig. Due Date: 2/18/05 | Status: completed -ontime |
| --- | --- | --- | --- |
| Who (%): Erica 90% Primary writer; Geof 10% input |  |  |  |
| Description: Create Team Coding Standards Doc based on outline on 486 website |  |  |  |
| Outcome/Progress: completed, set of coding standards created for CS faucet for Java. Also posted on website. |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Preliminary Presentation Preparation | Task Initiation: 2/21/05 | Orig. Due Date: 2/25/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 33%; Geof 33%; Jevon 33% |  |  |  |
| Description: Organize presentation for Feb 25 based on outline on CS486 website |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Functional Specs Document | Task Initiation: 2/21/05 | Orig. Due Date: 3/1/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 85% Primary writer; Others 5% input |  |  |  |
| Description: Write up Functional Specs Document based on outline on 486 website |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Preliminary Feature Selection | Who (%): Everyone, probably weighted more towards the Ees and Erica | Rough Due Date: March 10 |
| --- | --- | --- |
| Description: Decide on and select features that can be extracted by the pre-processor and fed into the net |  |  |

| Task Title: Organize and analyze images. | Who (%): the EE’s probably | Rough Due Date: ??? need to be able to read the images first |
| --- | --- | --- |
| Description: Look through images and classify (i.e. target here, no target here…). Possibly convert to a new format so MATLAB can read the image. |  |  |

| Task Title: Software Design Specs. Doc | Who (%): mostly Erica | Rough Due Date: March 10 |
| --- | --- | --- |
| Description: Write software Design Documents based on outline on CS 486 Website |  |  |

### Timeline check:

- Slippage? Up-to-date?

- Notebook Status:

- Website Status:

### Other Problems / Other Issues:

  - Still having trouble opening images, should have that resolved soon (not time yet)