|  | Weekly Team Task and Status Meeting Report | # 1 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 01/27/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Jan. 24, Peterson Rm. 308; 930am Wed. Jan. 26, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Jan. 31, Peterson Rm. 308; 930am Wed. Feb. 2, Dr. Mlsna’s office;

- Communication Problems? none

### Last week’s Tasks: Status

| Task Title: Background Documentation | Task Initiation: 1/24/05 | Orig. Due Date: 1/27/05 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Mari 50%, Jevon 50% |  |  |  |
| Description: Provide previous documentation from EE’s. Items such as relevant sponsor emails, documents and presentations from last semester. |  |  |  |
| Outcome/Progress: Sponsor emails and previous documents have been printed and added to notebook. |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Team Inventory | Task Initiation: 1/24/05 | Orig. Due Date: 1/27/05 | Status: completed…but needs to be turned in |
| --- | --- | --- | --- |
| Who (%): Erica 85% organize and format, Mari 5% provide info, Jevon 5% provide info, Geof 5% provide info |  |  |  |
| Description: Complete the Team Inventory according to guidelines on 486 website. |  |  |  |
| Outcome/Progress: Team Inventory is completed, though it is missing two resumes. |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Website Skeleton | Task Initiation: 1/19/05 | Orig. Due Date: 1/21/05 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Geof 90% actually create website and post content, Mari 10% provide background information |  |  |  |
| Description: Create an outline for the team/project website and post online. |  |  |  |
| Outcome/Progress: Basic website is up and functional, information is being posted as it’s available. |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Bylaws | Task Initiation: 1/19/05 | Orig. Due Date: 1/28/05 | Status: 90% completed Written, just need to be reviewed and printed |
| --- | --- | --- | --- |
| Who (%): Erica 100% |  |  |  |
| Description: Type up bylaws in a legible format. |  |  |  |
| Outcome/Progress: Bylaws are created and will be placed in notebook. |  |  |  |
| Task Eval: satisfactory |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Create Timeline | Task Initiation: 1/27/05 | Orig. Due Date: 2/3/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 85% organize and write-up timeline Everone Else 5% each: feedback |  |  |  |
| Description: Create a timeline for project phases. |  |  |  |

| Task Title: Website Update | Task Initiation: 1/27/05 | Orig. Due Date: 2/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Update website with info from Team Inventory, Bylaws, and Project Description. Add Timeline when it’s completed. |  |  |  |

| Task Title: Create Neuron | Task Initiation: 1/27/05 | Orig. Due Date: 2/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 75% Primary designer/coder; Erica 25% Support |  |  |  |
| Description: Create a neuron object in C++, based off neural net example |  |  |  |

| Task Title: Development Plan Document | Task Initiation: 1/27/05 | Orig. Due Date: 2/2/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 50% Coordinate actual document and input; Jevon 20% help coordinate document and input; Mari + Geof 15% each - input |  |  |  |
| Description: Create development document according to guidelines on 486 website. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Create Neural Net | Who (%): Erica and Geoff | Rough Due Date: Mid February |
| --- | --- | --- |
| Description: Create a working neural net that trains properly. May use test or spoofed data. |  |  |

### Timeline check:

- Slippage? Up-to-date? A little behind on getting the documents and this task report done.  Erica will be better organized and more ahead next week

- Notebook Status: great

- Website Status: satisfactory

### Other Problems / Other Issues:

Waiting on images from the Air Force.  Images are delayed due to a snowstorm on the East Coast.