|  | Weekly Team Task and Status Meeting Report | # 10 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 04/21/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Apr 18, Peterson Rm. 308; 930am Wed. Apr 20, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Apr 25,, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Two Tasks: Status

| Task Title: Final Presentation Preparation | Task Initiation: 4/11/05 | Orig. Due Date: 4/27/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Everyone 25% |  |  |  |
| Description: Prepare for final presentation, make up slides and any additional images needed. |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Capstone Poster | Task Initiation: 4/11/05 | Orig. Due Date: 4/29/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Everyone 25% |  |  |  |
| Description: Prepare poster for final presentation, poster design and layout to be completed by April 26, printing by April 29 |  |  |  |

| Task Title: CS Final Document | Task Initiation: 4/11/05 | Orig. Due Date: 5/06/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 80% (primary); others 10% (input) |  |  |  |
| Description: write up final documentation based on outline on 486 website. |  |  |  |

### Upcoming Tasks: Planning

None.

### Timeline check:

- Slippage? Up-to-date?

- Notebook Status: up to date

- Website Status: up to date

### Other Problems / Other Issues: