|  | Weekly Team Task and Status Meeting Report | # 7 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 03/17/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Mar 14, Peterson Rm. 308; 930am Wed. Mar. 16, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Mar 28, Peterson Rm. 308; 930am Wed. Mar 30, Dr. Mlsna’s office;

- Communication Problems? You’ve heard ‘em all already

- Not getting prompt responses from EE’s on info needed for document

### Last week’s Tasks: Status

| Task Title: Software Design Spec | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: 75%, still waiting on info from EE’s to finish up |
| --- | --- | --- | --- |
| Who (%): Erica 70% Primary writer; Others 10% input |  |  |  |
| Description: Write up Software Design Specs Document based on outline on 486 website |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Select Hyperspectral bands for use in algorithm | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90% Primary; Jevon 10% support |  |  |  |
| Description: Analyze hyperspectral images and select 12-20 bands that may be useful in the hyperspecrtal analysis |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Create Rules for Inter-Program Textfile | Task Initiation: 3/7/05 | Orig. Due Date: 3/11/05 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Create the format for the textfile that will be output by the pre-processor and read in by the neural net |  |  |  |
| Outcome/Progress: outline has been created for the format of the intermediate text file. This format has been made available to the EE’s and the CS’s |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Update Website | Task Initiation: 3/7/05 | Orig. Due Date: 3/11/05 | Status: complete |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Update website with new documents and info |  |  |  |
| Outcome/Progress: website has been updated with new documents |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Format images so they can be read by MATLAB | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90%; Jevon 10% supprt |  |  |  |
| Description: Format images so they can be read by MATLAB, use only bands that will be useful for hyperspectral analysis. This may also include setting a standard pixel resolution as well. |  |  |  |

| Task Title: Preliminary Feature Selection | Task Initiation: 2/28//05 | Orig. Due Date: 3/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 50%, Mari 50% |  |  |  |
| Description: Decide on and select features that can be extracted by the pre-processor and fed into the net |  |  |  |

| Task Title: Nerual Network Modification | Task Initiation: 3/21//05 | Orig. Due Date: 3/28/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Modify the existing neural network to meet our purposes. This includes the new text file format, and the output file format. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Testing of preliminary features in NN | Who (%): Geof and Erica, mostly Geof | Rough Due Date: End of march |
| --- | --- | --- |
| Description: Test prelim features, |  |  |

| Task Title: Functional Testing Plans Document | Who (%): Erica mostly, but content will be needed from everyone | Rough Due Date: April 8 |
| --- | --- | --- |
| Description: Write up Functional Testing Plans Document based on outline on 486 website |  |  |

| Task Title: Acquire Test Data for Neural Network | Who (%): Erica and Geof | Rough Due Date: April 1 |
| --- | --- | --- |
| Description: If a training set from the provided hyperspectral data cannont be obtained, a training set will be acquired to solve a similar problem. This data set will use a standard (not-hyperspectral) format such as jpg or gif. |  |  |

### Timeline check:

- Slippage? Up-to-date?

  - Slippage in getting features for NN.  We will implement an alternate solution if features are not extracted by March 28.

- Notebook Status: up to date (except graded documents that I’m using for reference in writing the current doc)

- Website Status: up to date

### Other Problems / Other Issues:

  - Still having trouble opening images, should have that resolved soon (not time yet)

  - Communication problems between EEs and CSs, you’ve heard the story.