|  | Weekly Team Task and Status Meeting Report | # 5 |
| --- | --- | --- |

| # Team: Heimdalls Eyes | Meeting Date: 03/03/05 |
| --- | --- |
| Project Title: Automatic Target Recognition |  |
| Team members present: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang | On-time: - Marisol Buelow - Jevon Yeretzian - Erica Liszewski - Geoffrey Fang |

### Progress of Team Meetings

- last meeting(s): 930am Mon. Feb 28, Peterson Rm. 308; 930am Wed. Mar 2, Dr. Mlsna’s office;

- next meeting(s): 930am Mon. Mar 7, Peterson Rm. 308; 930am Wed. Mar. 9, Dr. Mlsna’s office;

- Communication Problems?

### Last week’s Tasks: Status

| Task Title: Functional Specs Document | Task Initiation: 2/21/05 | Orig. Due Date: 3/4/05 | Status: completed |
| --- | --- | --- | --- |
| Who (%): Erica 85% Primary writer; Others 5% input |  |  |  |
| Description: Write up Functional Specs Document based on outline on 486 website |  |  |  |
| Outcome/Progress: Functional Specs created and will be sent to client for approval |  |  |  |
| Task Eval: satisfactory |  |  |  |

| Task Title: Select Hyperspectral bands for use in algorithm | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90% Primary; Jevon 10% support |  |  |  |
| Description: Analyze hyperspectral images and select 12-20 bands that may be useful in the hyperspecrtal analysis |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Status Report Document for EE’s | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Jevon 90%; Mari 10% |  |  |  |
| Description: Create Status Report Document as required for EE486 curriculum |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Modify Neural Net to output to textfile | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Modify existing neural net to output “answers” to a test file as well as the screen |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

| Task Title: Copy images from DVD’s to CD-R’s | Task Initiation: 2/28/05 | Orig. Due Date: 3/4/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Geof 100% |  |  |  |
| Description: Copy the hyperspectral images from the DVD’s to CD-R’s so we can use them on computers without DVD readers |  |  |  |
| Outcome/Progress: |  |  |  |
| Task Eval: |  |  |  |

### This week’s Tasks: Work plan

| Task Title: Software Design Spec | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Erica 85% Primary writer; Others 5% input |  |  |  |
| Description: Write up Software Design Specs Document based on outline on 486 website |  |  |  |

| Task Title: Format images so they can be read by MATLAB, | Task Initiation: 2/28//05 | Orig. Due Date: 3/11/05 | Status: |
| --- | --- | --- | --- |
| Who (%): Mari 90%; Jevon 10% supprt |  |  |  |
| Description: Format images so they can be read by MATLAB, use only bands that will be useful for hyperspectral analysis |  |  |  |

| Task Title: Preliminary Feature Selection | Task Initiation: 2/28//05 | Orig. Due Date: 3/18/05 | Status: |
| --- | --- | --- | --- |
| Who (%): |  |  |  |
| Description: Decide on and select features that can be extracted by the pre-processor and fed into the net |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Testing of preliminary features in NN | Who (%): Geof and Erica | Rough Due Date: End of march |
| --- | --- | --- |
| Description: Test prelim features, |  |  |

| Task Title: Functional Testing Plans Doc | Who (%): mostly Erica | Rough Due Date: March 18 |
| --- | --- | --- |
| Description: Write software Design Documents based on outline on CS 486 Website |  |  |

### Timeline check:

- Slippage? Up-to-date?

  - Slipped a little with the Functional Specs.  Pushing other docs back a week for each.  We aren’t really losing much in respects to other parts of the project here.

  - A little behind on getting preliminary features due to difficulty opening images.  We should still have ample time for testing and modifying.\

- Notebook Status: up to date

- Website Status:  mostly up to date

### Other Problems / Other Issues: