**Meeting Minutes**

Date: Feb 12, 2018

Location: EGR Building

Goal: Place final order for materials and progress update

Start: 3pm

* Sheet of piezoelectric material ordered
* Bray working on Ansys model to model deflection in our device
	+ Difficulties trying to get it to deflect accurately
* Diego and Tim presented brainstormed ideas
	+ 3 drawings presented
	+ 2 of them too complicated
	+ Last one will work with adaptations
* Ariel working on python code
	+ Going to ask if we are able to utilize oscilloscope for demonstration day
* Regulatory circuits coming along
	+ Decided Justin and Zaoyi would make their own circuits so have a backup

End: 4pm