**Meeting Minutes**

Date: Apr 2, 2018

Location: EGR Building

Goal: Manufacturing Updates

Start: 3pm

* Tim and Diego have manufactured both lower and upper arms of the elbow bend simulator
  + Just have the crank wheel and hinge supports to go
  + Ordering steel to machine for simulator supports
  + Wood too weak
* Bray done with 4 piezoelectric strips
  + Been getting good readings on oscilloscope
* Zaoyi and Justin both have obtained necessary components for manufacturing their PCB boards
  + Three companies found that might be able to do soldering for us
    - Phoenix $700
    - Flagstaff $1000+
  + Should maybe try using electric lab in EGR building
* Andrew looking at what materials to justify as biomaterial substitutes

End: 4pm