MEETING MINUTES

# Topic: Project Development

## Friday, September 18, 2013

## 5:30 pm – 8:00pm pm

**Minutes recorded by** Lucas Duncan

**Meeting called by** Marina McCue

Attendees: all in attendance

Please bring: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Table . Record of meeting.

|  |  |  |
| --- | --- | --- |
| 5:30-6:30  | **Discussion of Project Development*** Upcoming Dynamometer test
* Need Motor and drivetrain done
* Matt, Ethan, Sean, Lucas are on motor and shaft design
* Marina will be working on designing blades with the help of Lucas and Ethan
* Daniel is working on yaw development
 | Room 102 |
| 6:30-7:45 | Discussion with Client: David Willy* David Willy help direct all current projects in the right direction
 | Room 102 |
| 4:40 pm to end | Plan for next meeting* Marina will be continuing her work on blade design
* Lucas and Matt will be calculating free stream velocity of motor selection
* Ethan and Sean will be looking for motors
* Daniel will work on yaw design
 | Room 102 |

Table . Tasks Assigned.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Person Assigned**  | **Due Date** | **Date Complete** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Next formal meeting: 10/25/13, room 102,Engineering Building, at 5:30pm.**