MEETING MINUTES

# Topic: Hardwear Review Presentation

## Friday, February 7, 2020

## 11:00 am– 11:45 am

**Minutes recorded by \_Rachel Watanabe\_\_\_\_\_\_**\_\_\_\_\_\_\_\_\_\_\_

**Meeting called by** **Professor Trevas**

**Attendees: Rachel Watanabe, Toren Schurb, Jayne Sandoval, and Professor Trevas**

**Please bring:** Laptops/device to access online team docs; be prepared to present; have hardware review presentation done and available to access

**Table 1. Record of meeting.**

|  |  |  |
| --- | --- | --- |
| 11:00 am to end | **Hardwear Review Presentation*** Discussion led by Rachel Watanabe
* Rachel:
	+ covered most of the beginning content of the presentation
		- site location
		- turbine selection
		- background information
* Toren:
	+ talked about the upcoming steps that the team will be taking
		- contacting people/companies/counties
		- possible changes that will need to be made to location and/or turbine based on responses
		- completing more runs within Openwind
* Jayne
	+ talked about how the best current run was selected and how it was selected
		- what factors were looked at
		- decision matrix
 | Professor Trevas’Office  |

**Table 2. Tasks Assigned.**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Person Assigned**  | **Due Date** | **Date Complete** |
| Run Openwind on Prowers to get more date to present for Hardware review (~6 runs of data) | Everyone | 2/3/20 | 2/3/20 |
| Complete outline done requested by Willy (of CUP) | Toren & Jayne | 1/30/20 | 1/30/20 |
| Complete building COE excel as much as possible | Rachel | Original:2/7/20Extended:2/29/20 |  |
| Compile a list of unknowns for COE to present to Willy | Rachel | Original:2/7/20Extended:2/29/20 |  |
| Email Willy a list of bullet points for CWC All Team Call | Toren | 2/26/20 | 1/28/20 |
| Contact Vesta in CO about the V117 turbine and hypothetical logistics | Toren | 2/6/20 | 1/31/20 |
| Contact Tom about setting up a meeting for info on wildlife | Toren | 2/6/20 | 2/5/20 |
| Contact Prowers County about zoning/permits | Toren | 2/6/20 | 2/6/20 |
| Make an outline for Final Report using the CUP outline and CWC Rulebook | Toren and Jayne | 2/6/20 | 2/7/20 |
| Make Hardware Review Presentation/Outline | Everyone | 2/3/20 | 2/6/20 |
| Send Willy Hardware Review Presentation/Outline  | Toren | 2/3/20 | 2/7/20 |
| Write up bullet points on what was completed for the week of 2/3/20 for Willy | Rachel | 2/7/20 | 2/7/20 |
| Send Willy 2/3/20 weeks updates | Toren | 2/7/20 | 2/7/20 |
| Send Trevas Meeting Minutes for 1/31/20  | Toren | 1/31/20 | 1/31/20 |

**Next formal meeting: 2/10/20, MEP Room, EGR Building, at 10:30 am.**